## Slide 1: Run8 – Coming sooner than we had thought
Mike Leitch
Run8 Coordinator
November 7th 2007

## Slide 2
#weeks | Activity
30 | Machine cold
-4 | Cool-down + setup/ramp-up
-3.5 | dAu  pp change
-0.5 | Warm-up
22 | Physics
Species | Weeks | Delivered | Recorded | Goal
dAu | 10 | 100-315 nb-1 | 25-78 nb-1 | 58 nb-1
pp | 12 | 50-125 pb-1 | 13-31 pb-1 | 35 pb-1
Assuming 25% recorded/delivered (48% vtx * 53% up*live)
Run8+9 p+p goal is 71 pb-1
Expected luminosities for dAu & pp

## Slide 3
Recorded/Delivered = 0.25 – assumes:
  48% vertex efficiency (average seen in Run7)
  82% livetime & 64% up time (as seen last two weeks of Run7)
    d+Au and p+p collisions not as challenging as Au+Au for PHENIX DAQ, so probably can do better
    Also 88% (dAu) & 53% (pp) BBC efficiencies
Details on p+p 35 pb-1 goal:
  ¾ longitudinal & ¼ transverse polarization
  assuming 65% average polarization
  FOM goals:
    P4Llongitudinal = 4.7 pb-1
    P2Ltransverse = 3.7 pb-1

## Slide 4: Run8 Schedule
Nov 1st – cool-down
(actually begun several days earlier)
Nov 6th – both rings cold!
Nov 6th - 2-person shifts, flammable gas (?)
Nov 7th - d beam
Nov 12th - Au beam
Nov 22nd – d+Au collisions
Nov 27th - 5-person shifts
Dec 1st – Physics
Feb – switch to p+p
May 27th – end of run

## Slide 5
Sun Nov 4th 9pm
Current Status @ 1008
rings cold
big shielding & plug door in
all PHENIX arms in run position
FCal tested last week
ZDC’s moved 1 cm toward Au beam
HBD not ready…
borrowed UPS online
FPGA test box in this week
Ring will is posted
training required to come to 1008
NO sandals, NO short pants

## Slide 6
Run8 Plans
planning for 7khz DAQ event rate
  need to fix hot DC packets, …
HBD only expected for short test run
will run with ++ (and --?) magnetic field configuration
LVL1 triggers this year - see following slides from Jamie)
LVL2 filtering & fast analysis on 1008 VA machines
  need person to run this
subsystem experts NEEDED
Spin Coordinator – Kensuke Okada
Focus organizers – Alan Dion & Astrid Morreale