## Slide 1: Introduction
Presenter: Steve Hunter
Topic:
Overview of caBIG QA Process

## Slide 2: Overview
Goals of QA Process
Diagram of Project flow
QA’s involvement chronologically:
  Before Test Execution
  During Test Execution
  After Test Execution
Questions?
caBIG QA Process

## Slide 3: Goals of QA Process
Ensuring quality in:
  Product – all outward facing deliverables
  Process – method of producing the product
How we do it:
  Test the product
  QA throughout SDLC
caBIG QA Process

## Slide 4: Diagram of Project Flow
caBIG QA Process
Notes: Download SDM file (requires Visio):
https://gforge.nci.nih.gov/docman/view.php/271/4752/NCICB%20SW%20Development%20Methodology%20-%20App%20template.vsd

## Slide 5
System Test Plan
Before Test Execution
Approach
Features to be tested
Features not to be tested
Responsibilities
Resources required
Schedule
Risks and contingencies
User Acceptance Test Plan
User Acceptance Test Plan
System Test Plan
Scope Document
Same as above

## Slide 6
Sends an email to appropriate individuals.
Use Case/Requirement Review
Before Test Execution
Use Cases
Criteria
  Complete
  Correct
  Unambiguous
  Consistent
  Non-compound
Sends an email to appropriate individuals.

## Slide 7
Before Test Execution
User Acceptance Test Cases
System Test Cases
Use Case Document

## Slide 8
Reviews
Before Test Execution
Code Review
Document | Reviewer
Scope | PM, Product Manager
Test Plan | PM, QA Manager, other QA
Design | DEV, External DEV, Gov. sponsor
Requirements | QA, DEV, End Users
Test Cases | DEV, QA Manager, PM
Code Review | DEV

## Slide 9: Diagram of Project Flow
caBIG QA Process

## Slide 10
Build and Deployment
During Test Execution
Old Way
CVS Tag
Build Document
Deployment Document
QA Builds to the QA Tier
New Way - Automation

## Slide 11
Execute the Test Plan
During Test Execution
Execution of Integration and System Testing
Post Defects in GForge Bug tracker
Triage defects
DEV team fixes defect
QA Verify fixes
Regression Test
Cog 3
Cog 2
Cog 1

## Slide 12
Defect Tracking with GForge
During Test Execution

## Slide 13: Diagram of Project Flow
caBIG QA Process

## Slide 14
Stage
After Test Execution
Permission to proceed to Stage
Stage is built and deployed
Smoke Test Stage tier
User Acceptance Testing
QA
End Users
Team
Production
Same as above

## Slide 15: Diagram of Project Flow
caBIG QA Process
Questions