IceBridge Science Team

Project Related Activities

1.  9/10-2/11  Level 1 science requirements and scientific basis

2.  2/11 -8/11  Assessment of individual data sets (gravity, ice sounding radar, laser altimeters, snow/accumulation radars)

3.  9/11-2/11  End to end IceBridge acquisition strategy (this is intended as a broad strategic review recognizing the details will change during each flight planning iteration).

Flight planning support will continue on a routine basis as needed by the project.